SPAZEO

Product Requirements Document

Phase 1 MVP — AI-Powered 360° Virtual Tour Platform

| Version | 2.0 — Updated with Full Research |
| --- | --- |
| Author | Karthik Padidam |
| Date | February 25, 2026 |
| Status | Draft — Ready for Development |
| Target Launch | 8 weeks from development start |
| Code Path | /Users/padidamabhinay/Desktop/UI/Spazeo |
| Tech Stack | Next.js 15 + Convex + Clerk + Three.js + OpenAI + Replicate |
| Domain | spazeo.io |

Based on competitive research across 8 platforms, 200+ real user reviews,

India PropTech market analysis, and AI pipeline architecture study

# 1. Problem Statement

Real estate agents and property photographers need to create immersive 360° virtual tours to market listings effectively. Our research across 200+ real user reviews on G2, Capterra, and Trustpilot reveals three compounding problems that no single platform solves:

### 1.1 Problem 1 — Prohibitive Cost & Camera Lock-in

Matterport charges $69–399/month PLUS requires a $5,400 Pro3 camera. Per-space hosting ($20/space/month) makes costs unpredictable at scale. Real user reviews confirm this: one user reported "system charged my card 200+ times in days, over $80K in failed charges." RICOH360 ties users to Theta cameras. This prices out 90% of individual agents, especially in India where average commission is 1–2% of much lower property values.

### 1.2 Problem 2 — Manual Labor with Zero AI

After creating a tour, agents manually write descriptions (30–60 min per listing), manually stage empty rooms ($200–500/room or virtual staging at $25–50/image), and manually configure SEO. Kuula has literally zero AI capabilities. CloudPano has minimal AI. RICOH360’s AI staging has been in beta since 2021. Every tour requires 2–4 hours of post-production work that generates zero revenue.

### 1.3 Problem 3 — Unreliable Platforms with Poor UX

CloudPano users report: "Product is unreliable, customer service doesn’t follow through," and "requires manual save — lose work if you forget." Matterport users say: "Customer service is absolute garbage, after a decade of use." Kuula users complain about "cluttered asset interface after many tours." RICOH360 users want "analytics that are better and easier to export."

### 1.4 Who Experiences This

500,000+ registered real estate agents in India, 2M+ agents in the US, and hundreds of thousands of property photographers globally. The problem is daily — every new listing needs a tour.

### 1.5 Market Evidence

| Statistic | Source & Implication |
| --- | --- |
| 77% | of buyers want to explore a 360° tour BEFORE visiting in person (NAR 2024) |
| 87% | more views for listings with 3D tours — massive competitive advantage for agents |
| 31% | faster sales for listings with virtual tours — direct revenue impact for sellers |
| 82% | of buyers would SWITCH to an agent who offers 3D tours — agents lose clients without tours |
| 54% | won’t visit a property without seeing a 3D tour first — tours are now table stakes |
| $1.66B | India PropTech market (2025) → $4.29B by 2031 (CAGR 16.95%) — massive growth |
| 80% | of NRI property purchases involve virtual evaluation — untapped India opportunity |
| $40B+ | Global PropTech market (2024), growing 15–16% annually |

### 1.6 Competitive Risk

Matterport is adding AI features (Genesis, Cortex). Zillow launched SkyTour with Gaussian Splatting (July 2025). If Spazeo does not ship an AI-first platform now, the window closes as incumbents catch up. But today, NO platform under $50/month offers AI staging + AI descriptions + AI scene analysis together. That is Spazeo’s window.

# 2. Competitive Landscape — Why Now

Our research covered 8 direct competitors across 26 features. This section summarizes the key competitive gaps that Spazeo’s MVP must exploit. Full analysis is in Spazeo_Product_Strategy_AI_Differentiation.docx.

## 2.1 Competitor Pricing vs Spazeo

| Feature | Matterport | CloudPano | Kuula | RICOH360 | SPAZEO |
| --- | --- | --- | --- | --- | --- |
| Unlimited Tours | $69+ | $19 | $16 | $45 | $19 |
| AI Staging | $69+ | No | No | Free (beta) | $19 |
| AI Descriptions | Enterprise | No | No | No | $19 |
| AI Scene Analysis | Enterprise | No | No | No | $19 |
| Lead Capture | $69+ | $19 | Pro | $45 | Free |
| Analytics | $69+ | $33 | Pro | $45 | $19 |
| Custom Branding | $69+ | $19 | Pro | $45 | $19 |
| White-label | Enterprise | $33 | Business | No | $49 |
| API Access | Enterprise | $33 | No | No | $49 |
| Camera Required | $5,400 | Any | Any | Ricoh | Any |

## 2.2 Real Pain Points from Customer Reviews

These are direct quotes and complaints from real users that Spazeo must solve from day one:

| Competitor | Real User Complaint | Spazeo Solution |
| --- | --- | --- |
| Matterport | Billing: "Charged $80K+ in failed charges" | Stripe with transparent billing, never double-charge, instant invoice access |
| Matterport | "Customer service is absolute garbage after a decade" | In-app chat, email within 4 hours, WhatsApp for India enterprise |
| Matterport | "If you don’t pay $3K for their camera, scans look horrible" | Camera-agnostic: works with ANY 360° camera or smartphone panoramas |
| Matterport | "Upload failures constantly, app freezes and loses your scan" | Convex File Storage: resumable uploads, auto-save every change |
| CloudPano | "Product is unreliable, customer service doesn’t follow through" | Convex serverless: 99.9% uptime, real-time sync |
| CloudPano | "Requires manual save — lose work if you forget" | Auto-save on every change via Convex reactive mutations |
| CloudPano | "Unable to cancel online, billed after calling to cancel" | Cancel in 2 clicks from Settings page. Instant. No phone call |
| Kuula | "Zero AI capabilities whatsoever" | AI is the foundation: scene analysis, staging, descriptions from day one |
| Kuula | "Big price jump from Pro to Business" | Smooth tier progression: Free → $19 → $49 → $99 |
| RICOH360 | "AI staging in beta for years, still not production-ready" | Production-ready AI staging from launch, not a beta experiment |
| RICOH360 | "Analytics poor and hard to export" | Full analytics dashboard with charts, CSV export, date filtering |

## 2.3 Features ONLY Spazeo Offers

Based on our 26-feature competitive matrix, these features exist in NO competitor under $50/month:

- AI Scene Analysis + AI Virtual Staging + AI Description Generation in one platform

- Auto-Hotspot AI (suggests hotspot positions based on scene pair analysis)

- RAG-powered AI Chatbot (per-tour, answers property questions from tour data) — Phase 3

- AI SEO Optimization (auto meta tags, alt text, structured data from scene analysis)

- Multi-language AI (culturally adapted copy, not just translation) — Phase 2

# 3. Goals

## 3.1 User Goals

G1 — Fast Tour Creation: A user can go from uploading 360° photos to a published, shareable tour in under 10 minutes. Measure: median time-to-publish < 10 min within 30 days of launch.

G2 — AI Eliminates Manual Work: AI automatically analyzes scenes, generates descriptions, and suggests staging — reducing post-production work from 2–4 hours to under 15 minutes. Measure: 80%+ of users use at least 1 AI feature per tour.

G3 — Professional Output: Tours created on Spazeo look and perform as well as Matterport tours at 1/5th the price. Measure: NPS score > 50 among first 100 users.

G4 — Lead Generation: Every published tour captures leads and provides actionable viewer analytics. Measure: 60%+ of published tours have lead capture enabled.

G5 — Solve Reliability Pain: Zero data loss incidents. Auto-save on every change (solving CloudPano’s #1 complaint). Measure: 0 support tickets about lost work in first 90 days.

## 3.2 Business Goals

G6 — Revenue Traction: Achieve $600+ MRR within 90 days of launch with 15+ paying customers. This proves product-market fit for seed fundraising. (Target investors: Blume Ventures, 100X.VC, Titan Capital, a16z Speedrun.)

G7 — Dual-Market Validation: At least 5 paying customers in India AND 5 paying customers globally within 90 days. Proves the dual-market strategy works.

G8 — Free-to-Paid Conversion: Achieve 5%+ free-to-paid conversion rate within 60 days. Industry benchmark is 2–5% for PLG SaaS (CloudPano and Kuula both use this model).

G9 — AI Differentiation: AI features cited as primary reason for choosing Spazeo by 50%+ of paid users (measured via onboarding survey). This validates our core thesis: AI as foundation, not add-on.

# 4. Non-Goals (Explicitly Out of Scope for Phase 1)

These are valuable features planned for future phases. Excluding them keeps the MVP tight and shippable in 8 weeks.

| ID | Non-Goal | Why Excluded | Planned Phase |
| --- | --- | --- | --- |
| NG1 | Gaussian Splatting Viewer | Requires experimental Three.js features and specialized capture pipeline. Zillow just launched this; we can learn from their approach. | Phase 3 (Weeks 17–24) |
| NG2 | 3D Dollhouse View | Requires LiDAR or multi-view reconstruction. Not feasible from 2D panoramas alone. | Phase 4 (Months 7–12) |
| NG3 | Live Video Tours | Adds WebRTC complexity. EyeSpy360 has this but it’s not their differentiator. Not core. | Phase 4 |
| NG4 | AI Floor Plan Generation | CubiCasa API integration is complex. Competitors charge $50–200/plan separately. | Phase 2 India Launch |
| NG5 | RAG AI Chatbot | Requires vector embedding pipeline + conversation management. High value but complex. | Phase 3 |
| NG6 | Team Collaboration | Multi-user editing adds complexity. MVP targets solo agents, not teams. | Phase 3 |
| NG7 | White-label / API | Enterprise features that require a stable core product first. | Phase 4 |
| NG8 | Mobile App | Web-first approach. Mobile-responsive website serves mobile needs for MVP. | Phase 4+ |
| NG9 | Marketplace | Premature without user base. AI template marketplace needs content first. | Phase 4 |
| NG10 | India-Specific Features | Vastu analysis, RERA integration, regional languages. MVP serves both markets with English. | Phase 2 India Launch |

# 5. User Stories

Stories are ordered by priority within each category. Each story is grounded in competitor research — tagged with [Solves: ...] to show which pain point it addresses.

## 5.1 Tour Creation

- As a real estate agent, I want to upload my 360° photos and have a shareable tour created automatically so that I can market my listing within minutes of a photo shoot. [Solves: Matterport’s slow upload failures, CloudPano’s manual save requirement]

- As a real estate agent, I want to drag-and-drop scenes to reorder them so that the tour follows the natural flow of the property (entrance → living room → kitchen → bedrooms). [Solves: Kuula’s cluttered asset interface]

- As a real estate agent, I want to add hotspots connecting scenes by clicking on door/hallway areas so that viewers can navigate between rooms intuitively. [Solves: CloudPano’s imprecise hotspot customization]

- As a property photographer, I want to upload high-resolution equirectangular panoramas (up to 16K) so that tour quality matches my camera’s capabilities. [Solves: Matterport’s camera lock-in — any camera works]

- As a real estate agent, I want to preview my tour exactly as viewers will see it before publishing so that I can catch issues before the tour goes live.

- As a real estate agent, I want to publish my tour and get a shareable link AND embed code instantly so I can add it to any listing platform.

## 5.2 AI Features

- As a real estate agent, I want AI to automatically detect what room type each photo is (bedroom, kitchen, etc.) so I don’t have to manually label every scene. [Solves: Zero intelligence in Kuula, CloudPano, 3DVista]

- As a real estate agent, I want AI to generate a compelling property description from my tour photos so I save 30+ minutes of writing per listing and get better copy than I could write myself. [Solves: No competitor under $50/mo offers this]

- As a real estate agent, I want AI to virtually stage an empty room with furniture in my chosen style (Modern, Scandinavian, Luxury, Minimalist, Industrial) so that empty listings look furnished without hiring a stager at $200–500/room. [Solves: RICOH360’s staging "in beta for years"; no staging in Kuula/CloudPano]

- As a real estate agent, I want AI to enhance my photos (improve lighting, increase resolution, remove tripod) so even phone-shot panoramas look professional. [Solves: Bad photo quality requiring $300–1000 re-shoots]

- As a real estate agent, I want to see an AI quality score for each scene with improvement suggestions so I know which photos to re-shoot before publishing.

## 5.3 Lead Capture & Analytics

- As a real estate agent, I want viewers to be prompted with a contact form before or during the tour so I capture qualified leads from every view. [Solves: Matterport has no built-in lead capture; Kuula’s is basic]

- As a real estate agent, I want to see how many people viewed my tour, how long they stayed, and which rooms they viewed most so I understand buyer interest. [Solves: RICOH360’s "analytics poor and hard to export"]

- As a real estate agent, I want email notifications when a new lead is captured so I can follow up within minutes while the lead is warm.

- As a real estate agent, I want to export my leads as CSV so I can import them into my CRM. [Solves: RICOH360’s export limitations]

## 5.4 Account & Billing

- As a new user, I want to sign up with Google or email in under 30 seconds so I can start creating tours immediately.

- As a free user, I want to create up to 3 tours with basic AI features at no cost so I can evaluate before committing.

- As a paying user, I want to manage my subscription, upgrade/downgrade, and cancel in 2 clicks so I have full control over my billing. [Solves: CloudPano "unable to cancel online, billed after calling"; Matterport $80K billing errors]

## 5.5 Public Tour Viewer

- As a property buyer, I want to view a 360° tour smoothly on my phone, tablet, or desktop so I can evaluate properties from any device. [77% of buyers want virtual tours before visiting]

- As a property buyer, I want the tour to load fast (< 3 seconds) even on slower connections so I don’t abandon it.

- As a property buyer, I want to see room descriptions and property details alongside the tour so I get context about what I’m viewing.

## 5.6 Edge Cases & Error States

- As a user uploading a non-360° image, I want a clear error explaining the image is not equirectangular so I understand how to fix it.

- As a user whose AI staging fails, I want a friendly error with a retry option so I’m not blocked and can try again without losing progress.

- As a user who loses internet mid-upload, I want my already-uploaded scenes to be saved so I don’t re-upload everything. [Solves: Matterport’s "upload failures, app freezes and loses your scan"]

# 6. Requirements

Categorized using MoSCoW: P0 (Must-Have for launch), P1 (Should-Have, fast follow), P2 (Future, design-compatible). Each P0 requirement has detailed acceptance criteria.

## 6.1 Requirements Matrix

| ID | Feature | Description | Pri | Module | Competitor Gap |
| --- | --- | --- | --- | --- | --- |
| R01 | Tour Upload | Upload 1–50 equirectangular panoramas (JPG/PNG, up to 50MB each) via drag-and-drop. Show progress. Validate 2:1 ratio. Resumable. | P0 | M05 Upload | Matterport: uploads fail |
| R02 | Scene Manager | Reorder via drag-drop. Rename. Delete. Set thumbnail. Show scene count. Folder organization. | P0 | M05 Upload | Kuula: cluttered |
| R03 | Hotspot Editor | Click on scene to place hotspot. Assign target scene. Tooltip text. Navigation + info types. Pixel-perfect. | P0 | M06 Hotspot | CloudPano: imprecise |
| R04 | Tour Settings | Title, description, slug (auto + editable). Privacy (public/unlisted/password). Custom logo upload. | P0 | M08 Settings | — |
| R05 | Tour Publishing | One-click publish. Generate URL (spazeo.io/tour/[slug]). Generate embed code. Preview before publish. | P0 | M08 Settings | — |
| R06 | 360° Viewer | Three.js sphere, equirectangular texture. Click-drag, scroll zoom, touch, fullscreen. 60fps. Progressive loading. | P0 | M09 Viewer | All: slow on mobile |
| R07 | Scene Navigation | Hotspot transitions. Scene list bar. Smooth fade. Autoplay option. Scene counter. | P0 | M09 Viewer | — |
| R08 | AI Scene Analysis | Auto-detect room type, objects, quality score (1–10), suggestions. GPT-4o Vision. 5–15 seconds. | P0 | M07 AI | Nobody under $50 |
| R09 | AI Description Gen | SEO-optimized description from all scenes. Editable. Regenerate. Multiple tones. | P0 | M07 AI | Nobody under $50 |
| R10 | AI Virtual Staging | 5 styles (Modern/Scandinavian/Luxury/Minimalist/Industrial). 30–60s gen. Before/after. Accept/reject. | P0 | M07 AI | RICOH: beta for years |
| R11 | Lead Capture | Configurable form (name/email/phone/message). Gate options: before/after 30s/on-scene/sidebar. Email notif. | P0 | M10 Leads | Matterport: none built-in |
| R12 | Analytics | Per-tour: views, unique visitors, avg time, scene breakdown, lead conversion. Date filter. CSV export. | P0 | M11 Analytics | RICOH: "poor analytics" |
| R13 | Auth (Clerk) | Google + Apple OAuth + email/password. Sign in/up. Password reset. Profile settings. Delete account. | P0 | M02 Auth | — |
| R14 | Billing (Stripe) | Free (3 tours, basic AI). Pro $19/mo (unlimited). Annual 20% discount. Checkout. Manage. Cancel in 2 clicks. | P0 | M12 Billing | CloudPano: can’t cancel |
| R15 | Landing Page | Hero + demo tour. Features. AI demo. Pricing table. Testimonials. CTA. Mobile responsive. | P0 | M01 Landing | — |
| R16 | AI Enhancement | Auto-enhance panorama quality: brightness/contrast, noise reduction. Optional resolution upscaling. | P1 | M07 AI | Bad photos = lost clients |
| R17 | AI Tripod Removal | Detect and inpaint tripod/photographer reflection from nadir. Stable Diffusion inpainting. | P1 | M07 AI | Panoee has this |
| R18 | Tour Branding | Pro: custom logo, brand colors, loading screen. Free: Spazeo badge (conversion trigger per Kuula model). | P1 | M08 Settings | PLG conversion tool |
| R19 | Multi-Platform Desc | Different descriptions for MLS, Zillow, social, email. Platform-optimized character limits + tone. | P1 | M07 AI | Nobody offers this |
| R20 | Keyboard Shortcuts | Arrows for navigation. Escape fullscreen. Space autoplay. Numbers for scene jump. | P1 | M09 Viewer | — |
| R21 | Tour Templates | Pre-built: Residential, Commercial, Vacation Rental, Restaurant. Auto-configure lead form + tone. | P1 | M08 Settings | — |
| R22 | Webhooks | Send lead data to user-configured webhook URL (Zapier, Make, custom). CRM integration. | P2 | M10 Leads | CloudPano: no API |
| R23 | Custom Domain | Pro users map tours to own domain (tours.youragency.com). | P2 | M08 Settings | — |
| R24 | Offline Viewer | Downloadable offline tour (PWA or standalone HTML). | P2 | M09 Viewer | — |
| R25 | Google Street View | Direct publish to Google Street View from Spazeo. | P2 | M08 Settings | — |

## 6.2 Detailed Acceptance Criteria — P0 Requirements

### R01 — Tour Upload

- ☐ User can drag-and-drop up to 50 images onto the upload area

- ☐ User can click to open file picker and select multiple images

- ☐ Only JPG and PNG accepted; other formats show clear error

- ☐ Images with non-2:1 aspect ratio show warning: "This may not be a 360° photo"

- ☐ Individual file size limit: 50MB; larger files show error with suggestion to compress

- ☐ Upload progress bar shown per file and overall

- ☐ Already-uploaded files preserved if user adds more

- ☐ Upload can be cancelled mid-progress without losing completed uploads

- ☐ Files stored in Convex File Storage with storageId saved to scene document

- ☐ Upload resumes if connection drops (solving Matterport’s upload failure complaints)

### R06 — 360° Panorama Viewer

- ☐ Equirectangular panorama renders inside Three.js sphere via React Three Fiber

- ☐ Mouse drag rotates view (desktop); touch drag rotates (mobile)

- ☐ Scroll wheel zooms in/out (desktop); pinch-to-zoom (mobile)

- ☐ Gyroscope-based look-around on mobile (if permission granted)

- ☐ Fullscreen button enters native fullscreen mode

- ☐ Viewer maintains 60fps on modern devices (Chrome, Safari, Firefox, Edge)

- ☐ Low-res thumbnail loads first, then full resolution (progressive loading)

- ☐ Hotspots render as visible markers on panorama surface

- ☐ Scene list shows all scenes with thumbnails; clicking switches scene

### R08 — AI Scene Analysis

- ☐ Triggered automatically when a panorama is uploaded

- ☐ AI Job created: pending → processing → completed/failed

- ☐ Calls OpenAI GPT-4o Vision API with the panorama image

- ☐ Returns: room type (15+ types), 5–10 objects, quality score 1–10, 2–3 suggestions

- ☐ Results displayed in scene panel within 5–15 seconds

- ☐ If API fails, shows "failed" with retry button

- ☐ Results stored in scene document for use by other AI features

- ☐ User can manually override detected room type

### R10 — AI Virtual Staging

- ☐ User selects a scene and clicks "AI Stage" button

- ☐ Style picker shows 5 options with preview thumbnails

- ☐ After selecting style, AI Job created (pending)

- ☐ Convex Action calls Replicate API with panorama + style prompt

- ☐ Progress indicator during generation (30–60 seconds typical)

- ☐ Staged image appears in before/after comparison slider

- ☐ User can accept (replaces scene), reject (keeps original), or regenerate

- ☐ Free tier: 3 staging images total; Pro: unlimited

- ☐ If generation fails, clear error with retry option

### R14 — Subscription Billing

- ☐ Free tier auto-applied on signup: 3 tours, 3 AI staging images, basic analytics, Spazeo branding

- ☐ Pro tier ($19/mo or $182/yr): unlimited tours, unlimited AI, lead capture, custom branding

- ☐ Upgrade button visible when free tier limits are reached

- ☐ Stripe Checkout session created for payment

- ☐ After payment, webhook → Convex HTTP Action updates subscription instantly

- ☐ User can view plan, billing date, and payment history on Settings page

- ☐ Cancel in 2 clicks (remains active until period end) — NO phone call needed

- ☐ Downgrade from Pro to Free: tours beyond 3 become unpublished (not deleted)

# 7. Technical Architecture Summary

Full architecture documented in Spazeo_Technical_Architecture.docx (02_Technical_Docs). Key decisions:

| Component | Technology & Rationale |
| --- | --- |
| Frontend | Next.js 15 (App Router) + TypeScript + Tailwind CSS v4. Server Components for landing page SEO, Client Components for dashboard interactivity. |
| Backend | Convex — reactive database, serverless functions, file storage, cron jobs. Single platform replaces database + API + file storage + job queue. Auto-save on every change (solving CloudPano’s #1 complaint). |
| Auth | Clerk — drop-in React components, JWT integration with Convex, Google/Apple SSO, middleware-based route protection. |
| 360° Viewer | Three.js via @react-three/fiber + @react-three/drei. SphereGeometry with inward-facing equirectangular texture. OrbitControls for navigation. Progressive loading. |
| AI — Scene Analysis | OpenAI GPT-4o Vision API. Called via Convex Action on upload. Returns room type, objects, quality score, suggestions. |
| AI — Staging | Replicate (Stable Diffusion inpainting). Called via Convex Action. Takes panorama + style prompt, returns staged image. Production-ready (not beta like RICOH360). |
| AI — Descriptions | OpenAI GPT-4o. Takes scene analysis data from all scenes. Generates SEO-optimized marketing copy with multiple tone options. |
| Payments | Stripe Checkout + Webhooks → Convex HTTP Action → update subscription. Transparent billing (solving Matterport’s billing nightmares). |
| File Storage | Convex File Storage. 3-step upload: generateUploadUrl → POST file → save storageId. Resumable and reliable. |
| Hosting | Vercel (frontend) + Convex Cloud (backend). Auto-deploy from Git. 99.9% uptime. |
| Email | Resend (via Convex component). Lead notifications, welcome emails. |

## 7.1 Database Schema (Convex)

| Table | Key Fields | Indexes |
| --- | --- | --- |
| users | clerkId, email, name, plan (free¦pro), avatarUrl, createdAt | by_clerkId, by_email |
| tours | userId, title, slug, description, status (draft¦published¦unpublished), settings | by_userId, by_slug, by_status |
| scenes | tourId, title, imageStorageId, thumbnailStorageId, order, roomType, aiAnalysis | by_tourId |
| hotspots | sceneId, targetSceneId, type, position {yaw, pitch}, tooltip | by_sceneId |
| leads | tourId, name, email, phone, message, source, viewerData | by_tourId, by_email |
| analytics | tourId, event, sessionId, sceneId, duration, device, createdAt | by_tourId, by_event |
| subscriptions | userId, stripeCustomerId, stripeSubscriptionId, plan, status | by_userId, by_stripeSubId |
| aiJobs | tourId, sceneId, type, status (pending¦processing¦completed¦failed), input, output | by_tourId, by_status |

# 8. Success Metrics

Metrics aligned with our GTM strategy (documented in Spazeo_GTM_Funding_Strategy.docx). These targets represent the path to seed-round readiness.

## 8.1 Leading Indicators (Days to Weeks Post-Launch)

| Metric | Success | Stretch | How to Measure |
| --- | --- | --- | --- |
| Signups (first 30 days) | 100+ | 250+ | Clerk dashboard + Convex users table |
| Tours created (30 days) | 50+ | 150+ | Convex tours table, status != deleted |
| Tours published (30 days) | 30+ | 80+ | Convex tours where status = published |
| AI feature usage rate | 60%+ of tours | 80%+ | aiJobs table: tours with ≥ 1 job / total tours |
| Time to first published tour | < 15 min | < 10 min | createdAt to publishedAt delta |
| Tour viewer load time | < 3 seconds | < 2 seconds | Vercel Analytics + Sentry |
| Free-to-paid conversion | 3%+ | 5%+ | Paid users / total users at day 30 |
| Lead capture activation | 50%+ of tours | 70%+ | Tours with leadForm enabled / total tours |
| Zero data loss incidents | 0 tickets | 0 tickets | Support inbox — CloudPano’s fatal flaw solved |

## 8.2 Lagging Indicators (Weeks to Months) — Seed-Round Targets

| Metric | Month 3 | Month 6 | Month 12 | Measurement |
| --- | --- | --- | --- | --- |
| MRR | $600+ | $4,250+ | $22,000+ | Stripe dashboard |
| Paid Users | 15+ | 80+ | 470+ | Subscriptions (active) |
| Free Users | 100+ | 400+ | 1,500+ | Users table |
| MoM Growth | 100%+ | 40–70% | 20–30% | MRR delta |
| Monthly Churn | < 5% | < 3% | < 2% | Cancelled / active start |
| NPS Score | 40+ | 50+ | 60+ | In-app survey day 14/60 |
| India Enterprise | 0–1 | 2+ | 6+ | Manual tracking |
| Total Tour Views | 5,000+ | 50,000+ | 300,000+ | Analytics events |
| CAC (blended) | $100 | $70 | $50 | Spend / new paid users |
| LTV:CAC Ratio | 5:1 | 8:1 | 15:1 | ARPU × retention / CAC |

Seed-round trigger: When Month 6 targets are hit ($4,250+ MRR, 20%+ MoM growth, < 3% churn), begin seed round conversations. Target raise: $500K–$1.5M at $5–10M valuation. Target investors: Blume Ventures, 100X.VC, Titan Capital, MetaProp, a16z Speedrun.

# 9. Development Timeline

8-week sprint plan for solo developer with Claude Code. Follows the PRD development order defined in the Product Modules document.

| Week | Sprint | Deliverables | Milestone |
| --- | --- | --- | --- |
| 1 | Foundation | Next.js 15 setup, Convex schema, Clerk auth, routing, UI components (Radix+Tailwind), dashboard shell | Authenticated app (PRD-003) |
| 2 | Backend | All Convex functions: tours CRUD, scenes CRUD, hotspots CRUD, leads mutations, analytics tracking, file uploads | Full backend API (PRD-004) |
| 3 | Tour Editor | Upload flow, scene manager (drag-drop), hotspot editor (click-to-place), tour settings, publish flow | Tour creation works (PRD-005) |
| 4 | 360° Viewer | PanoramaViewer (Three.js), hotspots, scene transitions, responsive mobile, progressive loading, embed | Tours viewable (PRD-007) |
| 5 | AI Pipeline | Scene analysis (GPT-4o Vision), staging (Replicate), descriptions (GPT-4o), AI job queue with status | AI features live (PRD-006) |
| 6 | Leads + Analytics | Lead capture form (configurable), email notifications (Resend), analytics dashboard with charts | Revenue features (PRD-008) |
| 7 | Billing + Landing | Stripe (checkout, webhook, portal), subscription management, landing page with demo tour | Monetization live (PRD-002/009) |
| 8 | Polish + Launch | Bug fixes, performance optimization, SEO, demo tours, soft launch to first 20 users, monitoring | MVP LAUNCHED 🚀 |

## 9.1 External Dependencies

| Dependency | Needed By | Cost | Notes |
| --- | --- | --- | --- |
| Convex account | Week 1 | $0–25/mo | Free tier covers MVP. Pro $25/mo at scale. |
| Clerk account | Week 1 | $0 | Free up to 10K MAU. |
| OpenAI API key | Week 5 | $50–100/mo | GPT-4o Vision. ~$0.02/scene analysis, ~$0.01/description. |
| Replicate account | Week 5 | $50–100/mo | Stable Diffusion. ~$0.10–0.30/staged image. |
| Stripe account | Week 7 | 2.9% + $0.30/txn | Standard. Enable webhooks for Convex. |
| Vercel account | Week 8 | $0–20/mo | Free tier for initial launch. |
| Domain (spazeo.io) | Week 8 | Already registered | Configure DNS to Vercel. |

## 9.2 Monthly Operating Costs (Bootstrap Phase)

Month 1–3: $100–300/mo total. All serverless, no infra to manage. Month 6: $300–600/mo. Month 12: $800–1,500/mo (at $22K MRR = 93%+ gross margin). Unit economics: ARPU $35/mo, cost to serve ~$2–3/mo/user.

# 10. Open Questions

## 10.1 Blocking (Must Resolve Before Sprint 5)

Q1 [Engineering]: Which Replicate model gives best results for 360° panorama staging? Standard Stable Diffusion inpainting may distort equirectangular projection. Need to test 2–3 models during Week 4.

Q2 [Engineering]: Should AI scene analysis run synchronously (user waits 5–15 seconds) or asynchronously (results appear later)? Recommendation: async with polling UI — better UX and handles API latency.

Q3 [Product]: What happens when a free user’s 3 tours are all published and they try to create a 4th? Options: block creation with upgrade prompt, or allow creation but block publishing. Research says: CloudPano and Kuula both block creation, showing upgrade modal.

## 10.2 Non-Blocking (Resolve During Implementation)

Q4 [Design]: Tour editor: side panel or full-screen modal for scene settings? Product Modules doc specifies tabbed single-page editor with 4 tabs.

Q5 [Product]: Lead capture: full-screen gate or slide-in panel? Start with configurable options — gate, timed slide-in, or optional sidebar.

Q6 [Marketing]: First 3 demo tours: Recommendation: 1 luxury apartment (India appeal), 1 commercial office (global appeal), 1 restaurant (hospitality vertical).

Q7 [Engineering]: Analytics: real-time mutations or batched events? Start with real-time — Convex handles high-frequency writes well. Optimize later if needed.

Q8 [Product]: Monthly-only or monthly + annual billing at launch? Both — annual gives 20% discount ($182/yr vs $228/yr) and improves LTV.

# 11. Pricing Strategy

Pricing is based on competitive research. Spazeo’s positioning: CloudPano’s pricing + Matterport’s AI intelligence.

## 11.1 Global Pricing (USD — Stripe)

| Plan | Price | What You Get |
| --- | --- | --- |
| Free | $0 | 3 active tours, AI scene analysis only, Spazeo branding, community support. Enough to show AI value. |
| Starter | $19/mo | 10 tours, full AI staging (5/mo), AI descriptions, lead capture, custom branding, email support. |
| Professional | $49/mo | Unlimited tours, unlimited AI, analytics, API access, priority support, white-label. |
| Business | $99/mo | Everything + 5 team seats, bulk operations, custom domain, phone support. |
| Enterprise | Custom | Unlimited everything, dedicated success manager, SLA, custom integrations, on-prem option. |

## 11.2 India Pricing (INR — Razorpay, Phase 2)

| Plan | INR/mo | USD Equiv | Target Segment |
| --- | --- | --- | --- |
| Free | ₹0 | $0 | Individual agents — 3 tours, basic AI, Spazeo branding |
| Pro India | ₹1,499 | ~$18 | Active agents — unlimited tours, full AI staging, lead capture, custom branding |
| Business India | ₹4,999 | ~$60 | Brokerages — team features, analytics, API access, white-label |
| Enterprise | Custom | Custom | Developers (Lodha, DLF, Godrej) — bulk tours, dedicated support, custom integrations |

## 11.3 Free-to-Paid Conversion Triggers

- Trigger 1 — AI Limit: Free tier includes 3 AI staging images. On 4th attempt: "Loved the staging? Upgrade to Pro for unlimited AI."

- Trigger 2 — Branding: Free tours show "Powered by Spazeo" badge. Upgrade removes it. #1 conversion trigger for Kuula and CloudPano.

- Trigger 3 — Analytics: Free users see basic view counts. Blurred "Premium Insights" panel shows engagement data behind upgrade wall.

- Trigger 4 — Tour Limit: Free tier is 3 active tours. By 3 successful tours, agents naturally need more.

# 12. Related Documents

| Document | Location & Purpose |
| --- | --- |
| CLAUDE.md (Project Intelligence) | Spazeo/CLAUDE.md — Master reference with all research, decisions, and file map. Read this first in any new session. |
| Technical Architecture | Spazeo/02_Technical_Docs/Spazeo_Technical_Architecture.docx — How Convex, Three.js, AI pipeline connect in codebase |
| Product Strategy & AI Differentiation | Spazeo/03_Research_Reports/Spazeo_Product_Strategy_AI_Differentiation.docx — 26-feature matrix, 8 competitors, Pencil.dev strategy |
| GTM & Funding Strategy | Spazeo/03_Research_Reports/Spazeo_GTM_Funding_Strategy.docx — 7 acquisition channels, revenue projections, seed path |
| AI Competitive Intelligence | Spazeo/03_Research_Reports/Spazeo_AI_Competitive_Intelligence.docx — AI features across all competitors |
| Product Modules & PRD Breakdown | Spazeo/08_PRDs/Spazeo_Product_Modules_PRD_Breakdown.docx — 12 modules, 20+ screens, user flows, 9 PRD plan |
| UX & Page Structure | Spazeo/01_Product_Requirements/Spazeo_UX_Page_Structure.docx — Sitemap, wireframes, page specs |
| Claude Code Prompt | Spazeo/06_Developer_Prompts/Spazeo_Claude_Code_Prompt_Convex.md — 9-team mega prompt for scaffolding |
| Brand Guidelines | Spazeo/04_Brand_Assets/Spazeo_Brand_Guidelines.docx — Colors, fonts, voice, visual direction |

# 13. Glossary

| Term | Definition |
| --- | --- |
| Equirectangular | A 2:1 aspect ratio panorama image that maps a 360° sphere onto a flat rectangle. Standard format for 360° cameras. |
| Hotspot | A clickable point on a panorama that triggers an action: navigate to another scene, show info, open URL. |
| Scene | A single 360° panorama image within a tour. A tour is a collection of connected scenes. |
| Convex Action | A serverless function that can call external APIs (OpenAI, Replicate). Used for all AI features. Runs outside the database transaction. |
| Convex Mutation | A serverless function that writes to the Convex database inside an ACID transaction. |
| Convex Query | A reactive serverless function that reads from the database. Automatically updates ALL subscribed clients in real-time. |
| storageId | Convex File Storage reference. Points to an uploaded file. Used to generate signed download URLs. |
| PLG | Product-Led Growth. Free tier drives signups; product value drives upgrades. Model used by CloudPano (16K users) and Kuula (#1 on G2). |
| Gaussian Splatting | A 3D rendering technique representing scenes as 3D Gaussians. Used by Zillow SkyTour. Out of scope for Phase 1. |
| RAG | Retrieval-Augmented Generation. AI searches a knowledge base before generating answers. Planned for AI chatbot in Phase 3. |
| Vastu | Traditional Indian architectural philosophy about room orientations and spatial harmony. Major buying factor in India. Phase 2 feature. |
| RERA | Real Estate Regulation and Development Act (India). Requires specific disclosures on property marketing materials. Phase 2 compliance feature. |
| NRI | Non-Resident Indian. 80% of NRI property purchases involve virtual evaluation. Key target segment for India strategy. |

End of PRD-001 v2.0 — Phase 1 MVP

Spazeo — "Step Inside Any Space"